PROPOSAL

A governed legal-skills pipeline for Harrow & Vale LLP

Deterministically-constrained Claude skills — starting with term-sheet review and due-diligence — that a lawyer will actually reach for mid-deal.

Prepared for:  Tom Harrow, Ops & Knowledge Lead (for sign-off by Priya Vale, Managing Partner)

Engagement:  Hackathon 1 — Synthetic Signal Associate Programme

Date:  22 July 2026     Check-in / demo:  Wednesday 29 July 2026

Budget envelope:  £2,000–£5,000 (Phase 1, fixed fee)

Prepared following discovery calls with Tom Harrow and review of the firm's data-room samples (four term-sheet formats, Priya's fixed DD checklist, and the GreenGrid cap table & Articles).

# Contents

# 1. Executive summary

Every lawyer at Harrow & Vale already uses Claude. The problem isn't adoption — it's that ten people are each reinventing their own prompts and skills in isolation, nothing is shared or kept current, and nobody has a clean answer to the question the partners ask before anything gets signed off: where does our client data actually go?

We propose one thing, not ten: a single governed pipeline where any skill a lawyer builds is contract-bound and deterministically eval-gated before it is approved, versioned, and installed firm-wide. We prove it by putting the firm's two bread-and-butter tasks through the gate first — Priya's term-sheet review and the "Thursday afternoon dump" due-diligence check — and by handing you a one-page, partner-ready answer on data handling.

This is deliberately phased. Phase 1 is a fixed-fee proof-of-concept sized to sit inside your £2,000–£5,000 envelope: two working skills, demonstrated running on your own samples on 29 July, plus the data memo. The firm-wide pipeline and governance (Phase 2) is only worth building once Phase 1 has proved it saves real hours — which is exactly the order Tom asked for.

A working prototype already exists. Across all four of your term-sheet formats, an eval-driven second iteration of the term-sheet skill moved from an overall reliability score of 0.50 to 1.00, with a regression gate that blocks any future change from shipping if it makes the skill worse.

# 2. What we heard

From discovery with Tom, and from the data-room samples, three things are non-negotiable:

- Priya wants an Exception Report, not a book report. She reads term sheets herself. She wants economics first (valuation and basis, liquidation preference, option pool), then control (board, investor vetoes, drag-along) — mapped against the firm's BVCA-aligned baseline, flagging where a term is aggressive and what is missing entirely, as actionable bullets.

- The checklist is fixed. Priya's due-diligence checklist is applied to every matter and must be used verbatim. A tool respects it; it does not reinvent its own categories.

- Data handling is the real gate. The blocker to sign-off is not the budget — it is the partners asking where client data goes. You are on a Claude Team plan, documents live in Microsoft 365 / SharePoint, and one associate occasionally uses GitHub. The answer has to speak to exactly that.

Tom's own trigger made the value concrete: the "Thursday afternoon dump" — thirty due-diligence documents arrive at 4:30pm, feedback due Friday noon, and today that means tired associates manually mapping files against the checklist. The tool has to turn that into an instant "14 satisfied, 6 missing, here's the document and page for each."

# 3. The solution: one governed legal-skills pipeline

The deliverable Harrow & Vale keeps is not a clever prompt — it is a gate. Anything a lawyer builds passes through the same three steps before it is trusted on a live deal:

| Step | What it means | Why it makes it "kosher" |
| --- | --- | --- |
| 1. Contract | Every skill declares a strict JSON-schema output. Critical extraction is typed — never free-form prose. | The output shape is fixed and machine-checkable: deterministically constrained. |
| 2. Prove | Each skill ships a golden dataset of known-good and known-bad examples. An adversarial evaluator scores precision & recall and fails the build on regression. | You can always answer "why do we trust this skill?" with numbers, not vibes. |
| 3. Ship | Passing skills publish to the firm's private repo with a version and changelog. Lawyers install from one place; v2 arrives automatically. | One shared, current, vetted home — the opposite of ten private copies. |

## 3.1 Skill one — the term-sheet Exception Report

Point the skill at any term sheet and it returns Priya's report: economics first, then control, mapped against the BVCA-aligned baseline, with each finding tagged aggressive, watch, or info, plus a list of what's missing — every item carrying a citation and a confidence score. It handles your four formats (SAFE, priced round, convertible note, and the terse seed summary) by extracting on meaning, not layout. A worked example is in Appendix A.

## 3.2 Skill two — the due-diligence checklist mapper

Drop a folder of due-diligence documents and the skill maps them against Priya's fixed checklist verbatim, returning each item as satisfied, partial, or missing — with the document name and location for the ones it found, and a chase-list for the ones it didn't. On the GreenGrid sample set the prototype reports "2 satisfied, 1 partial, 25 missing of 28", each with a citation. That is Tom's Thursday-afternoon problem, handled before he's finished reading the covering email.

## 3.3 How we prove it works — the eval harness

A working skill is only the baseline. What separates a student project from something a partner will sign off is proving the skill behaves consistently across every format and doesn't quietly regress when someone tweaks a prompt. The prototype already does this:

| Term-sheet skill | v1 (first pass) | v2 (after eval-driven iteration) |  |
| --- | --- | --- | --- |
| Instrument detection | 0.75 | 1.00 | across 4 formats |
| Exception detection (F1) | 0.29 | 1.00 | penalises misses AND false alarms |
| Missing-item detection (F1) | 0.50 | 1.00 |  |
| Overall reliability | 0.496 | 1.000 | gate threshold 0.90 → PASS |

The evaluator is deliberately strict about false alarms as well as misses — a tool that cries wolf is one a lawyer stops trusting. The regression gate means every future change is measured before it ships.

## 3.4 The pipeline and governance (Phase 2)

Once the two skills have earned their place, the same gate generalises to the whole firm. The governance model is simple and administrator-friendly:

- Author: any lawyer or associate writes the skill, its contract, and a handful of golden examples.

- Approver: Tom signs the pipeline run for ops/security; Priya owns the domain baselines (the BVCA baseline, the DD checklist) that skills must respect verbatim.

- Promotion: a change re-runs the harness in CI. Green and no regression → version bumped, published, auto-served to every install. Red → blocked at the current version.

- Audit: every approved version keeps its eval report, so the firm can always show its working.

## 3.5 Built for real use — trust, integration, and risk

Three things separate a tool a lawyer keeps using from a demo they abandon:

- No rubber-stamp gates. A confirmation prompt everyone clicks "approve" on is worse than no gate — it manufactures false assurance. On a high-risk flag (say a >1x preference), the skill makes the lawyer make a real decision: pick from structured options — accept, negotiate, reject — or type a one-line override before it's cleared. Nothing high-risk clears silently.

- Two-second verification. Every extracted term and every DD finding carries a deep-linked citation to the exact clause/section it came from, so a lawyer confirms it in seconds rather than re-reading the document. Trust is earned by making it cheap to check.

- Part of the practice web, not a silo. The skills are designed to sit in the firm's matter lifecycle. Using the Model Context Protocol (MCP), the pipeline can securely bridge Claude to your existing systems — the SharePoint/VDR where documents live, and a document management system (e.g. iManage or Clio) — so a review runs against the live matter, not a copy pasted into a chat window. This is what turns it from a playground into a platform.

## 3.6 Where the skills live — storage, marketplace and version control

Concretely, this is how a skill goes from one lawyer's laptop to a vetted, current tool the whole firm installs from one place — using your provisioned private repository, so nothing is ever public:

| Concern | How we implement it |
| --- | --- |
| Store | The firm's private GitHub repository is the single source of truth. Each skill is packaged as a plugin bundling its SKILL.md, the JSON-schema contract, the reference baseline/checklist it must respect, and its golden dataset. Firm-wide conventions live in CLAUDE.md and .claude/rules/. |
| Advertise / discover | A private plugin marketplace — a .claude-plugin/marketplace.json at the repo root that catalogues each approved skill (name, description, version, source). This is the firm's single shelf of vetted skills; it gives centralised discovery and version tracking. |
| Install | A lawyer adds the marketplace once (/plugin marketplace add harrowvale/legal-skills) then installs from the /plugin menu — no copy-paste, no ten private forks. One shelf, ten identical installs. |
| Version control | Every plugin carries a semantic version and a changelog. A new version cannot be published until the eval harness passes, so v2 only ships if it's demonstrably no worse than v1. Lawyers pull updates with /plugin marketplace update; the pipeline can pin a known-good version for a live matter so a mid-deal review never shifts under a lawyer's feet. |
| Access & audit | Private repository — visible only to the ten lawyers, with Tom as administrator/approver. Every published version keeps its eval report, so the firm can always show which version was used and why it was trusted. |

Net effect: the "ten people each reinventing their own approach" problem is replaced by one private, versioned, vetted shelf — the exact stretch goal, made operational.

# 4. Where your data goes — the sign-off answer

This is the question the partners will ask first, so here it is in plain terms, specific to your stack (Claude Team plan; documents in Microsoft 365 / SharePoint; a private GitHub repo). This is a starting memo for Priya — the specifics should be confirmed against Anthropic's current Commercial Terms and Data Processing Addendum before sign-off.

- Training: Under Anthropic's Commercial Terms, inputs and outputs from commercial products (Claude Team / "Claude for Work") are not used to train Anthropic's models by default. The consumer-terms changes around extended retention and training do not apply to Team/Enterprise.

- Retention: Conversations are retained in the product so the team has continuity, and can be deleted from the dashboard. Zero-data-retention arrangements exist but are enabled per-organisation for qualifying Enterprise accounts via Anthropic's account team — worth raising if the partners want no retention at all.

- Where documents live: Client documents stay in your existing M365 / SharePoint governance. The skills operate on a document in-session; they do not create a new data store. A term sheet is only sent to Claude at the moment a lawyer runs the review.

- The GitHub repo holds code, not client data: the private repo stores skill definitions, contracts, and golden datasets. Golden examples must use synthetic or redacted content (as the hackathon samples do). A firm rule — never commit a client document to the repo — keeps the confidentiality boundary clean.

- Recommendation: for a firm handling this data, evaluate Claude Enterprise for SSO, audit logs, longer/stricter admin controls and ZDR eligibility. Team is fine to prove Phase 1; Enterprise is the likely home for firm-wide rollout.

- Privilege and liability, stated plainly: this is a drafting-and-audit accelerator, not an automated decision-maker. The reviewing lawyer remains responsible for the advice — the skill surfaces and cites; the lawyer decides. For privileged material, run ingestion under zero-retention terms so a term sheet isn't persisted beyond the session. We'll set out a short risk-allocation note (where the tool's role ends and professional judgement begins) alongside the memo.

Full memo with citations delivered as a one-pager for Priya. Primary sources: Anthropic Privacy Center and Commercial Terms (see footnotes in the memo).

# 5. Scope, effort and price

Priced as a fixed-fee proof-of-concept, not a day rate. We've sized Phase 1 to sit inside your stated envelope on purpose — the aim is to earn Phase 2 by saving you real hours, not to maximise the first invoice. Two options so you can choose the scope:

| Phase 1 option | What's included | Effort | Fixed fee |
| --- | --- | --- | --- |
| A — Recommended | Both skills (term-sheet Exception Report + DD checklist mapper), the eval harness & regression gate, and the one-page data memo. Demoed running on your samples on 29 July. | ~9–10 days | £4,500 |
| B — Leaner | Term-sheet Exception Report + eval harness + data memo. DD mapper deferred to Phase 2. | ~6 days | £2,800 |

Phase 2 (indicative, scoped after Phase 1): the firm-wide pipeline and approval/versioning process, install path for all ten lawyers, the term-sheet→definitives consistency checker and disclosure-letter review, and MCP integration to the VDR/DMS. Indicative range £8,000–£15,000 depending on skill count, integration depth, and whether you move to Enterprise. Not billed now — and not worth committing to until Phase 1 has proved itself.

# 6. What success looks like

We'll judge Phase 1 the way Tom framed it — would a lawyer actually reach for this mid-deal?

- A lawyer runs the term-sheet skill on a live sheet and gets Priya's Exception Report in the shape she wants, consistently, across formats.

- Tom runs the DD mapper on a document dump and gets an accurate satisfied/missing report with citations, in seconds rather than an evening.

- Priya signs off because the data question has a real, written answer.

- The eval harness shows the skills clear the reliability threshold with no regression — the number the firm can point to.

# 7. Beyond the data room — the roadmap

Term-sheet review and due diligence are where we start because they're your daily pain. But the same pipeline extends naturally down the deal, and this is where it becomes a genuine platform:

- Term-sheet → definitives consistency. When the Shareholders' Agreement and Articles drafts arrive, the highest-value check is whether they faithfully reflect the signed term sheet — or whether something has drifted (a preference quietly becoming participating, a board seat added). We've already prototyped this: a consistency check confirms the GreenGrid Articles reconcile with the signed term sheet, clause by clause. This is the bridge from parsing to closing.

- Disclosure-letter review. Cross-check the seller's disclosures against the representations and warranties so no new risk is slipped in.

- Firm-wide rollout & Enterprise. Publish the vetted skills to all ten lawyers via the pipeline, and evaluate Claude Enterprise for SSO, audit logs and zero-retention as the firm scales usage.

# 8. Next steps

- You pick Option A or B (or tell us to adjust scope).

- A 20-minute call to confirm the BVCA baseline reflects the firm's house view and to walk the DD checklist edge cases. (Tom offered his direct line for this.)

- We demo both skills running on your samples at the 29 July check-in, hand over the data memo for Priya, and agree whether to proceed to Phase 2.

Thank you — we're ready to start on your word.

# Appendix A — Sample Exception Report output

Two of your four samples, as the skill returns them (abridged from the structured JSON). Note the economics-then-control order and the aggressive / watch tags.

## GreenGrid Analytics — Series A (priced round)

- [watch] Option pool — No option pool created in this round; future hires dilute post-round. Consider a pre-money pool. (Cap-table note.) Confidence 0.82.

- [missing] Pro-rata rights — No pro-rata/participation right stated; unusual to omit for a lead. Confidence 0.80.

- [info] 1x non-participating preference, broad-based weighted-average anti-dilution, 2 founder / 1 investor board — all standard. Figures reconcile with the cap table and Articles.

## Anchorline Biotech — Convertible loan note

- [aggressive] Change-of-control premium — 1.5x premium on a change of control before conversion; materially investor-favourable vs a 1x baseline. Confidence 0.92.

- [watch] Interest — 8% per annum, compounding annually — above the 0–6% simple norm; increases the conversion/redemption amount. Confidence 0.88.

- [missing] Pro-rata rights — None stated for the note holder. Confidence 0.76.

# Appendix B — Eval harness output (extract)

=== Skill version v2 ===

nimbus-safe             instrument=OK  | exc P/R/F1=1.00/1.00/1.00 | missing F1=1.00

greengrid-series-a      instrument=OK  | exc P/R/F1=1.00/1.00/1.00 | missing F1=1.00

anchorline-convertible  instrument=OK  | exc P/R/F1=1.00/1.00/1.00 | missing F1=1.00

solace-seed             instrument=OK  | exc P/R/F1=1.00/1.00/1.00 | missing F1=1.00

AGG  instrument=1.00 exc_F1=1.00 miss_F1=1.00 OVERALL=1.000

=== REGRESSION GATE ===  v1 0.496 -> v2 1.000   RESULT: PASS

Full prototype (skills, contract schema, golden datasets, evaluator, and the DD mapper) accompanies this proposal as a runnable folder.